## Slide 1: Prototype Development Plan
Engineering Entrepreneurship and New Product Development - II
ECE 483/ MAE 483/ ECE 383

## Slide 2: Product Development Plan (PDP)
Show the plan for development of the prototype
  What will the final prototype look like
  How will you make it
Presentation
  Schedule via Google Calendar : Link is available on Moodle
    20 min presentation, 10 min for feedback
Take notes during feedback

## Slide 3: Elements of PDP (in this order only)
Problem being solved
  Justify need using customer discovery information
Brief description of solution
Final Concept diagram
System Block Diagram
  Sub-system component diagrams
  Include hardware and software
    How does the hardware link with each other
System Flow Chart
  Functional diagram showing how your solution will work
    From the user’s point of view

## Slide 4: Elements of PDP
Project Plan (use GANTT Chart only)
  Show critical path
  Mark presentation date using vertical line to show progress to date
  Date of ordering of different parts to be included
  Date by when parts should be received to be included
  Who is responsible for each activity
Project budget
  Detailed Bill of Material with cost
Brief description of Prototype 1 – with rough sketch
Brief description of Final Prototype – with rough sketch
List of challenges so far
  How critical is the challenge
  What is your approach to solving them
Lessons learned so far:
  Both for your team/idea/ prototype plan
  Personal Lessons